## Slide 1: Näkyvyyden tuottamisen käytännöt
Näkyvyys tekemisiin ja testaamisiin
Erkki Pöyhönen & Maaret Pyhäjärvi
Nimeä | Attribution (Finland)
  http://creativecommons.org/licenses/by/1.0/fi/
  http://creativecommons.org/licenses/by/1.0/fi/deed.en

## Slide 2: Agile Planning is Different
Maximize end to end value flow
A single task board that lets everyone see the actual value flow.
  Testing tasks for a given day, for example, should not be scheduled without looking at today's task board
  Scheduling e.g. Testing tasks for tomorrow should not be finalized until tomorrow – reacting to the new state of the project
The team doing the work collaboratively decides what could add most value today
  not some manager or tool.

## Slide 3
The most important tools for an Agile project (assuming colocation) are index cards and white boards. Software is optional, and often suboptimal.

## Slide 4: Working with Task Boards and Sprint Backlogs from Testing Perspective
Your team can choose one of the two:
  Task board: emphasizes visual management of progress
  Sprint backlog:emphasizes managing workload of individuals and team
Which ever way is in use, testing should be in the team’s approach
  Testing tasks do not need to be separated
  Testing tasks should not be allocated to testers in the team

## Slide 5: Cards on the Board: Information Radiator / Task Board
User Stories (white)
Admin Stories (blue)
End-user reported bugs (red)
Process improvement tasks (yellow)

## Slide 6: Measuring quality
Is impossible or at least impractical to measure using these methods
  Bug count
  Against specification and/or requirements
  Customers’ needs
  Customers’ written requirements
  Conformance to standard
But there is a very easy method:
  Ask the customer.
Working with the product owner with Tested Running Features as a metric is about showing progress against agreed scope

## Slide 7: Change in Metrics from Traditional to Agile
Underlying Principles:
Trust: you can trust the people even if you can’t or won’t check all the details
Visibility: for understanding the whole you need a common way of telling what was really done and how that impacts the plans for future
Traditional Weekly Report:
Amounts of Test Cases (planned, executed, left; by priority; zeroing the numbers when features are claimed frozen and the system can be tested)
Amounts of Known Issues (found, claimed fixed, confirmed fixed; by priority)
Coverage (unplanned / not executed tests in relation to requirements or assumptions)
Amounts of Unknown Issues (a guesstimate of still issues that still remain unreported)
Agile Weekly Report:
Delivering what was promised (done / not done by end of increment)
Additional deliveries to what was promised (this too was done, add an item)
Agile Monthly Report:
Commitment vs. Delivery in numbers (amounts, delivering according to priority focus)
Taking quality or technical debt (new lines in product backlog)
 The traditional metrics become team-internal tools
Are these testing metrics?
“Done”  Ready and confirmed ready = tested

## Slide 8: Example: Quality Reporting

## Slide 9: Measuring from the Product Backlog
Commitment – Are we doing what we promised and according to agile ideals?
  Velocity– amount of things done
  Visibility – things brought in ”under the table”
  Priority focus
    Ability to do as planned with product backlog
    Ability to recover from surprises by dropping lower-priority items
    Changing priority order as part of planning
Ability to do incremental development and deliver continuously
Amount of change – is agile a necessary mechanism

## Slide 10: Example: Metrics on Product Backlog Commitment and Prioritization
Notes on June:
Faked progress by marking items done that were not worked on but did not need to. Also items were created quite small, now normalized.
The pfp in planning shows if we do things as PdM-PjM has prioritized to succeed in projects (their plans could be misguided).
The pfp in delivery against priority reflects the expectations to delivery in order of priority.
The pfp in delivery against commitment shows how many items out of the clearly committed ones were actually done.

## Slide 11: Example: Metrics on Product Backlog Incremental Development Ability
Notes on June:
Almost all items we commit to are now phased (cannot be done incrementally within a month). This is not good. How can we find ways of increasing the incremental delivery aspect? Should we do less items but with bigger resourcing to those areas? Break current team structures?

## Slide 12: Example: Metrics on Product Backlog Change
Notes on June:
Less new items coming in. Does this indicate that the understanding is getting better about future or that the analysis was paralyzed with short-term focus?

## Slide 13: Visibility to Quality Debt
For missing testing
  Coverage in relation to changes and releases
  Test report
For missing fixes
  Monthly trends of fixes / known issues with metrics
  Velocity counted both from product backlog and product fix list
  Goal was to make debt smaller, eventually being debt-free

## Slide 14: Example: Quality Debt at a Point of Time
 |  |  |  |  | SHORT-TERM DEBT |  |  |  |  | LONG-TERM DEBT |  |  |  |  |  |  |  |  | 
 |  |  |  |  | PER SEVERITIES |  | PER PRIORITIES |  |  | PER SEVERITIES |  | PER PRIORITIES |  |  |  |  |  |  | 
 | TOTAL INCOMING DEBT CANDIDATES | TOTAL OUTGOING DEBT CANDIDATES | TRASHED - POTENTIALLY AS JUST CLEANUP | TOTAL CHANGE TO DEBT | HIGH | LOW | HIGH | LOW | UNKNOWN | HIGH | LOW | HIGH | LOW | UNKNOWN | TOTAL FIXING DEBT | UN- TESTED DEBT | DEBT PERCENTAGE |  | TRUE SHOULD-AVOID DEBT PERCENTAGE
November Sprint (11/2007) | 285 | 171 | 18 | -114 | 10 | 6 | 1 | 11 | 4 | 0 | 3 | 0 | 3 | 0 | 16 | 0 | 5,6% |  | 0,4%
December Sprint (12/2007) | 218 | 154 | 23 | -64 | 11 | 15 | 1 | 12 | 13 | 0 | 2 | 0 | 2 | 0 | 26 | 2 | 11,9% |  | 0,5%
January Sprint (01/2008) | 190 | 201 | 38 | 11 | 9 | 17 | 3 | 17 | 6 | 1 | 8 | 0 | 9 | 0 | 29 | 6 | 15,3% |  | 1,6%
February Sprint (02/2008) | 159 | 128 | 48 | -31 | 20 | 11 | 6 | 19 | 6 | 0 | 4 | 0 | 4 | 0 | 33 | 2 | 20,8% |  | 3,8%
March Sprint (03/2008) | 220 | 226 | 136 | 6 | 20 | 13 | 3 | 16 | 14 | 1 | 4 | 0 | 5 | 0 | 35 | 3 | 15,9% |  | 1,4%
April Sprint (03/2008) | 239 | 330 | 149 | 91 | 29 | 34 | 14 | 39 | 10 | 0 | 0 | 0 | 0 | 0 | 53 | 10 | 22,2% |  | 5,9%
May Sprint (03/2008) | 316 | 376 | 362 | 60 | 52 | 56 | 24 | 61 | 23 | 1 | 3 | 0 | 3 | 1 | 96 | 16 | 30,4% |  | 7,6%
TOTALS OVER PRODUCT LINE LIFECYCLE | 18083 | 16962 |  | -1121 | 280 | 312 | 76 | 396 | 120 | 176 | 353 | 3 | 516 | 10 | 535 | 57 | 3,0% |  | 0,4%
Trend: 6 month average debt percentage |  |  | 
Looking at it now (start-of-June) |  |  | 19,4%
Looking at it start-of-April |  |  | 38,2%
Looking at it last July |  |  | 26,0%

## Slide 15
 |  |  |  |  | SHORT-TERM DEBT |  |  |  |  | LONG-TERM DEBT |  |  |  |  |  |  |  |  | 
 |  |  |  |  | PER SEVERITIES |  | PER PRIORITIES |  |  | PER SEVERITIES |  | PER PRIORITIES |  |  |  |  |  |  | 
 | TOTAL INCOMING DEBT CANDIDATES | TOTAL OUTGOING DEBT CANDIDATES | TRASHED - POTENTIALLY AS JUST CLEANUP | TOTAL CHANGE TO DEBT | HIGH | LOW | HIGH | LOW | UNKNOWN | HIGH | LOW | HIGH | LOW | UNKNOWN | TOTAL FIXING DEBT | UN- TESTED DEBT | DEBT PERCENTAGE |  | TRUE SHOULD-AVOID DEBT PERCENTAGE
November Sprint (11/2007) | 285 | 171 | 18 | -114 | 10 | 6 | 1 | 11 | 4 | 0 | 3 | 0 | 3 | 0 | 16 | 0 | 5,6% |  | 0,4%
December Sprint (12/2007) | 218 | 154 | 23 | -64 | 11 | 15 | 1 | 12 | 13 | 0 | 2 | 0 | 2 | 0 | 26 | 2 | 11,9% |  | 0,5%
January Sprint (01/2008) | 190 | 201 | 38 | 11 | 9 | 17 | 3 | 17 | 6 | 1 | 8 | 0 | 9 | 0 | 29 | 6 | 15,3% |  | 1,6%
February Sprint (02/2008) | 159 | 128 | 48 | -31 | 20 | 11 | 6 | 19 | 6 | 0 | 4 | 0 | 4 | 0 | 33 | 2 | 20,8% |  | 3,8%
March Sprint (03/2008) | 220 | 226 | 136 | 6 | 20 | 13 | 3 | 16 | 14 | 1 | 4 | 0 | 5 | 0 | 35 | 3 | 15,9% |  | 1,4%
April Sprint (03/2008) | 239 | 330 | 149 | 91 | 29 | 34 | 14 | 39 | 10 | 0 | 0 | 0 | 0 | 0 | 53 | 10 | 22,2% |  | 5,9%
May Sprint (03/2008) | 316 | 376 | 362 | 60 | 52 | 56 | 24 | 61 | 23 | 1 | 3 | 0 | 3 | 1 | 96 | 16 | 30,4% |  | 7,6%
TOTALS OVER PRODUCT LINE LIFECYCLE | 18083 | 16962 |  | -1121 | 280 | 312 | 76 | 396 | 120 | 176 | 353 | 3 | 516 | 10 | 535 | 57 | 3,0% |  | 0,4%
Trend: 6 month average debt percentage |  |  | 
Looking at it now (start-of-June) |  |  | 19,4%
Looking at it start-of-April |  |  | 38,2%
Looking at it last July |  |  | 26,0%
New problems reported to product line
Internal and external reports. From development and release versions – assume all exist wthout confirmation if not intentionally fixed.
Amount of fixes
Month of observation
Deemed unnecessary
Change in the month
Added debt: more found than fixed
Severity is set by tester: how user will experience the problem
Priority is set by the team: how important to fix for business success
Unknown priority: no decision
Already live problems that we already have lived with – low interest
Non-live problems: high interest
Fixed, not verified
Debt percentage for latest sprint should ideally be zero – fixing within the sprint
Minimum to avoid is high-priority problems – fix within sprint
6-month average reveals a trend: have fixes been piling up?

## Slide 16: Different Kinds of Results
Bugs found
New things to test identified
Details documented
Updated model of software created
Environment / test data updated
Significant concern of risk adressed
A metric in session-based test management is to split time to categories and follow trend
All work
Non-session
Session
Opportunity
On Charter
Test
Bug
Setup

## Slide 17: Different Types of Sessions
Sessions are not all the same!
Examples
  Testing session with a lot of bugs to find
  Test planning session
  Session to isolate a bug
  Session for first feel of coverage
  Session for finalizing assessment of good-enough testing done

## Slide 18: Example: Areas of Practices and Scores
Product-level Test Planning and Control
“Master Test Planning”
Area-level Test Planning and Design
“Test strategies, test specification”
Test Reporting
Maintenance Testing
Test Execution and Logging
Test Automation
Developer testing
Development Documentation testing
“Reviews and inspections of requirements, designs, plans”
Bug reporting
Test Environments and Infrastructure
Acceptance testing of external components
QE Process Improvement
Implicit planning made more explicit with workshops. Responsibilities communicated. Routes to discuss risk.
Test strategies outlined with investment levels: rules of thumb of minimal time before delivery. Test specs back.
Exploratory testing, explaining more to peers what and why has been tested. ISP test documentation served.
Add quantitative data to qualitative. Find proper audiences to remove waste.
Bug-based quality summary, change PVCS and restructure.
Training on handling malware. Training on shared services.
API-automation driven forward with teams. Visibility of automation improved.
Minimal time-boxes and goals for 3rd party component changes.
Redefining organizing for maintenance. More power to the teams in deciding, role of maintenance manager changing.
Refine need of documents, not assuming certain documents must be in. Continue workshops.
Developer testing on areas where it is still missing.
QE weekly & QE forum continues, everyone more proactive in improvement.
Grade:
9
Grade:
9
Grade:
9
Grade:
9
Grade:
9
Grade:
9
Grade:
9
Grade:
9
Grade:
9
Grade:
9
Grade:
8
Grade:
8
Grade:
8
Build mastering
Quality of change logs from teams improved. Comparison between builds.
Grade:
9

## Slide 19: Ideoita, ajatuksia, kysymyksiä?