## Slide 1: Agile Transition
From Traditional to New and Somewhere In-Between
Erkki Pöyhönen & Maaret Pyhäjärvi
Nimeä | Attribution (Finland)
  http://creativecommons.org/licenses/by/1.0/fi/
  http://creativecommons.org/licenses/by/1.0/fi/deed.en
Ketterä testaus
v.13 (2011-04)

## Slide 2: It’s Really Not About Testing
The big challenge in becoming agile is not finding the way to do testing
  That’s not trivial either, that is why I dedicate a full course on the topic
A lot of the questions from testers are about Agile in general
This extra material is inspired by some of such questions

## Slide 3: The Agile Setup Essentials (1/N) As Maaret Sees It...
The separation of concerns and planning horizons
  Long-term planning with a lot of uncertainty through a product backlog – product owner role
    Knowing and monitoring velocity and amount of change needed in backlog, a rough calculation of when a set of items is delivered can be done
  Short-term planning with focus on next sprint with some uncertainty – team member role
    Team commits to real delivery and can say ”no – but how about doing this half-value step towards the too-big-thing”
These you REALLY need to understand...

## Slide 4: The Agile Setup Essentials (2/N) As Maaret Sees It...
The definition of done
  Done is not ”coded” but it includes all activities for saying things are done
  Done is something a team says, not an individual in some role in the team
    Not developer ”done coding” not tester ”done testing and fixing”
  A big chunk about getting testing included in agile is about team learning to stand as one
These you REALLY need to understand...

## Slide 5: The Agile Setup Essentials (3/N) As Maaret Sees It...
Understanding all changes in the system point of view
  It’s not just the code change and ”works on my machine”
  All environments, use scenarios, configurations, ...
  Not just when your team developers change things, but also when other people change anything in your system
  Feeling responsibility over customer value, instead of team’s scope
  You don’t need to test out all of it, taking risks is also ok – but be smart on that!
These you REALLY need to understand...

## Slide 6: The Agile Setup Essentials (4/N) As Maaret Sees It...
Pigs and Chicken
  Agile is not about continuous change, its about regular controlled change
  You don’t (normally) interrupt sprint with changes but the sprint includes fixed effort and goal for short term
  Interrupting a sprint is a significant thing to do, that includes the setup cost of a new planning day
  Team members during sprint are committed whereas outsiders are involved.
  In multi-team common system setting, other teams most likely are also committed, so be careful who and what you protect the team against
These you REALLY need to understand...

## Slide 7: The Agile Setup Essentials (5/N) As Maaret Sees It...
Fixed resourcing for a team for each sprint
  Agile planning based on fixed resources – you can only change amount of effort available when the sprint changes
  It takes time for a team to become effective and efficient together. Continues change of people (adding / removing) breaks the team focus.
  Avoid splitting people to many teams as much as possible. A lot of time is wasted in moving between tasks.
These you REALLY need to understand...

## Slide 8: Agile is not a Silver Bullet
It still does not provide us the promise of doing anything you may dream in short timeframe. Some things are just bigger and it takes time to learn to split items by value.
It still does not provide us the promise of scaling down so that any cost (fixed cost) is doable. Time-boxing is a game with risk. If you use it, you may not get anything if the ”box” is not enough.
The old law still applies: ”Adding more people to a late project makes it more late.”